Graduation project – Pioneers of Digital Egypt

Round 4

Digital Egypt Pioneers Initiative — DEPI 4

MAEESHA

(LivingHub)

Project Documentation

A MERN-Stack Student Housing Marketplace Platform

Prepared by

Maher Mohamed Abdelhakam                     	                	     Amr Tarek Farouk

Khaled Ahmed Mohamed                                                                Mostafa Ahmed Mohamed

Mohamed Mohamed el-said Lashin

Under the Supervision of

Eng. Mohamed Khairy

Project Planning  •  Stakeholder Analysis  •  Database Design  •  UI/UX Documentation

# Table of Contents

Table of Contents	1

Project Planning	1

Project Overview	1

Business Requirements	1

Functional Requirements	1

Non-Functional Requirements	1

Project Features	1

User Roles	1

User Stories	1

Project Workflow	1

System Modules	1

Milestones	1

Project Timeline	1

Risks	1

Assumptions	1

Constraints	1

Future Scope	1

Stakeholder Analysis	1

Stakeholders	1

1. Administrator	1

2. Owner	1

3. Customer (Student / User)	1

4. Guest	1

Stakeholder Matrix	1

Communication Between Stakeholders	1

Business Value for Each Stakeholder	1

Database Design	1

Database Overview	1

Database Technology	1

Data Model	1

Entity-Relationship Model	1

Entity Relationships	1

Collections Detail	1

1. User	1

2. Unit	1

3. Payment	1

4. Conversation & Message	1

5. Notification	1

6. AuditLog	1

7. Ad	1

Relationships Summary	1

One-to-One Relationships	1

One-to-Many Relationships	1

Many-to-Many Relationships	1

Constraints	1

Foreign Keys	1

Cascade Behavior	1

Soft Delete	1

Audit Fields	1

Database Normalization	1

Data Flow	1

Performance Considerations	1

Suggested Improvements	1

UI / UX Documentation	1

Design Overview	1

User Experience Goals	1

Design Principles	1

Information Architecture	1

Navigation Structure	1

User Flow	1

Page Explanations	1

Home Page (`/`)	1

Search Page (`/search`)	1

Authentication Pages (`/login`, `/register`)	1

Student Dashboard (`/student/*`)	1

Owner Dashboard (`/owner/*`)	1

Admin Dashboard (`/admin/*`)	1

Chat Page (`/chat`)	1

Layout Structure	1

Component Hierarchy	1

Color System	1

Typography	1

Icons	1

Spacing	1

Responsive Design	1

Forms	1

Reusable Components	1

UI State Management	1

Design Consistency	1

UX Improvements (Implemented)	1

Future UI Improvements	1

# Project Planning

## Project Overview

Project Name: Maeesha (LivingHub)

Purpose: A comprehensive student housing platform designed to connect students with property owners, facilitating the search, booking, and management of residential units.

Problem Statement: Students frequently struggle to find verified, safe, and affordable housing near their universities. Property owners simultaneously face challenges in reaching target tenants, managing booking inquiries, and handling secure payments.

- Objectives

  - Provide a trusted, centralized marketplace for student housing.

  - Streamline communication between tenants and landlords via real-time chat.

  - Automate and secure the listing, payment verification, and unit approval workflows.

- Target Users

  - University students looking for accommodation.

  - Property owners/landlords offering apartments, rooms, studios, or beds.

  - Platform administrators managing the ecosystem.

- Scope: A web-based platform encompassing authentication (OTP), role-based dashboards, property listing management, advanced search and filtering, real-time messaging, payment proof submission, and an administrative control panel.

## Business Requirements

- Increase housing accessibility and transparency for students.

- Provide a platform for owners to monetize their properties efficiently.

- Allow administrators to monitor platform activity, verify listings, and manage payments, paving the way for platform monetization (e.g., listing fees or commission).

## Functional Requirements

- Authentication: Registration, Login, Password Reset, and OTP-based account verification.

- Unit Management: Owners can create, update, and soft-delete listings.

- Search & Filtering: Users can search units by type, price, city, and listing type (rent/sale).

- Real-time Chat: Users and owners can communicate in real-time.

- Payment Processing: Owners/Users can submit proof of payment; Admins can approve or reject these submissions.

- Notifications: In-app alerts for system events (messages, approvals).

- Admin Controls: User banning, unit/payment moderation, and ad management.

## Non-Functional Requirements

- Security: Passwords must be hashed (bcrypt), APIs protected via JWT, and CORS configured securely.

- Performance: APIs must support pagination to handle large datasets. Images should be served efficiently.

- Usability: The UI must be fully responsive (mobile-first approach) and accessible.

- Reliability: The system must gracefully handle errors and provide meaningful feedback via toast notifications.

## Project Features

- Multi-role Dashboards (Admin, Owner, Student)

- OTP Email/Phone Verification

- Advanced Search Engine

- Real-time Socket.io Chat

- Soft-deletion for Properties

- Payment Proof Upload & Verification System

- Audit Logging for Admin Actions

- Marketing Ads Management

## User Roles

- Guest: Unauthenticated user browsing the public homepage and search pages.

- Student (User): Authenticated tenant who can search units, initiate chats, and manage their rental history.

- Owner: Authenticated landlord who can list properties, submit payments, and communicate with interested students.

- Admin: Platform moderator with full access to verify units, approve payments, and manage users.

## User Stories

- As a Student, I want to filter units by city and price so that I can find affordable housing near my university.

- As a Student, I want to chat directly with the owner to ask questions before booking.

- As an Owner, I want to upload photos and details of my apartment so that it attracts tenants.

- As an Owner, I want to submit proof of payment so that my listing becomes active on the platform.

- As an Admin, I want to review pending units and payments to ensure platform quality and security.

## Project Workflow

- Onboarding: User registers as a Student or Owner and verifies their account.

- Listing: Owner creates a Unit. The unit enters a pending_payment state.

- Payment Submission: Owner pays a platform fee and uploads proof of payment.

- Admin Review: Admin approves the payment. The unit becomes available.

- Discovery: Student searches and finds the unit.

- Communication: Student initiates a chat with the owner to agree on terms.

- Conversion: Owner marks the unit as rented and assigns it to the Student.

## System Modules

- Authentication Module: Manages JWTs, OTPs, and user sessions.

- Unit Module: Handles CRUD operations, image uploads, and status transitions for properties.

- Search Module: Provides filtered, paginated query results.

- Chat Module: Manages real-time WebSocket communication and message persistence.

- Payment & Admin Module: Handles transaction submissions, audit logs, and moderation tools.

## Milestones

- M1: Core Setup – DB schema, authentication, basic API routing.

- M2: Property & Search – Unit CRUD, image uploads, search algorithms.

- M3: Real-time Features – Socket.io integration, chat UI, notifications.

- M4: Admin & Payments – Dashboards, audit logs, payment proof workflows.

- M5: UI/UX Polish – Responsive design, error handling, loading states.

## Project Timeline

Not implemented — timeline is dependent on team size and sprint planning. Assuming standard agile sprints, this is roughly a 2–3 month development cycle for an MVP.

## Risks

- Data Security: Handling user data and payment proofs requires strict access control.

- Scalability: Real-time chat via WebSockets can become resource-intensive as user base grows.

- Content Moderation: Fake listings or inappropriate chat messages could harm platform reputation.

## Assumptions

- Users have consistent internet access.

- Owners have the ability to make payments via bank transfer or local gateways (e.g., Vodafone Cash) and upload receipts.

- Emails/SMS can be reliably delivered for OTP verification.

## Constraints

- Payment Gateway: Currently relies on manual proof-of-payment uploads rather than an automated gateway (Stripe/PayPal).

- Storage: Uses local disk storage (multer) for images, limiting horizontal scalability without migrating to cloud storage.

## Future Scope

- Integration with automated payment gateways (e.g., Paymob, Stripe).

- Migration of media assets to AWS S3 or Cloudinary.

- Implementation of a dedicated mobile application (React Native / Flutter).

- Advanced AI-based property recommendations.

# Stakeholder Analysis

## Stakeholders

### 1. Administrator

- Name: Platform Administrator

- Role: System Moderator and Manager

- Responsibilities: Approving or rejecting new property listings, verifying payment proofs submitted by owners, managing user accounts (banning, unbanning, flagging), and managing marketing advertisements.

- Goals: Ensure platform safety, maintain high-quality listings, prevent fraud, and oversee platform growth.

- Permissions: Full access to the Admin Dashboard. Can read, update, and delete global system data (Users, Units, Payments, Ads).

- Pain Points: Manually reviewing large volumes of payment receipts; dealing with fake accounts.

- Expectations: A streamlined dashboard with clear metrics, audit logs for security, and quick moderation tools.

- System Interaction: Uses the /admin routes and dashboard to monitor statistics, pending approvals, and user lists.

### 2. Owner

- Name: Property Owner / Landlord

- Role: Content Creator and Service Provider

- Responsibilities: Creating accurate property listings, uploading photos, setting prices, responding to student inquiries via chat, and submitting payment proofs to activate listings.

- Goals: Find reliable tenants quickly, minimize vacancy periods, and manage rental inquiries efficiently.

- Permissions: Access to the Owner Dashboard. Can create, edit, and soft-delete their own units; can initiate chats; can submit payments.

- Pain Points: Answering repetitive questions from students, waiting for admin approval on payments.

- Expectations: An easy-to-use form for adding properties, real-time notifications for new messages, and analytics on property views.

- System Interaction: Uses the /owner routes to manage their portfolio, view income stats, and chat with prospective tenants.

### 3. Customer (Student / User)

- Name: Student Tenant

- Role: End User and Consumer

- Responsibilities: Searching for properties, maintaining an accurate profile, communicating respectfully with owners, and respecting booking agreements.

- Goals: Find affordable, safe, and conveniently located housing near their university.

- Permissions: Access to the Student Dashboard. Can search units, save preferences, initiate chats with owners, and view rental history.

- Pain Points: Finding accurate information about unit distance to university, dealing with unresponsive owners, fear of scams.

- Expectations: Advanced search filters, responsive UI, instant messaging, and trustworthy listings.

- System Interaction: Uses the public search pages and /student dashboard routes. Heavily interacts with the real-time chat interface.

### 4. Guest

- Name: Unauthenticated Visitor

- Role: Potential User

- Responsibilities: Browsing the platform to evaluate its value before registering.

- Goals: Discover if the platform has listings that match their needs.

- Permissions: Read-only access to the Home page, About page, and Search pages.

- Pain Points: Forced registration to view basic details or initiate contact.

- Expectations: Fast loading times, clear value proposition, and transparent pricing.

- System Interaction: Interacts with public endpoints (/api/search/recommended).

## Stakeholder Matrix

| Stakeholder | Influence | Interest | Priority |
| --- | --- | --- | --- |
| Administrator | High | High | High |
| Owner | High | High | High |
| Customer (Student) | Low | High | High |
| Guest | Low | Low | Low |

## Communication Between Stakeholders

- Student to Owner: Handled exclusively through the platform's real-time WebSocket chat system. This ensures privacy (no phone numbers needed immediately) and keeps a record of agreements.

- Admin to Owner/Student: Handled via the platform's internal Notification system (e.g., "Your unit has been approved", "Your payment was rejected").

- System to All: Real-time UI updates and toast notifications inform users of state changes (e.g., incoming messages, errors).

## Business Value for Each Stakeholder

- Administrator: Can monetize the platform by charging owners listing fees (tracked via the Payment module) or by selling Ad space (managed via the Admin Ads module).

- Owner: Gains access to a targeted, high-intent audience (students), reducing marketing costs and vacancy times.

- Customer (Student): Saves time and effort by having a centralized, verified hub for university housing, rather than relying on fragmented social media groups.

# Database Design

## Database Overview

The Maeesha (LivingHub) platform relies on a highly flexible, document-oriented database architecture to manage users, property listings, real-time messaging, and financial records. The schema is designed to handle hierarchical geographic data (Governorate → City), real-time states (chat read receipts), and complex user roles.

## Database Technology

- Database Engine: MongoDB (NoSQL)

- ODM (Object Data Modeling): Mongoose (Node.js)

- Storage: Local Disk Storage for media (currently), with paths dynamically virtualized by Mongoose getters.

## Data Model

The data model centers around Users and Units, interconnected by transactional entities (Payments) and communication entities (Conversations, Messages).

## Entity-Relationship Model

The core collections and their fields are summarized below (derived from the platform's Mongoose schemas).

User

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| fullName | String | Required |
| email | String | Unique, sparse |
| phone | String | Unique, sparse |
| password | String | Hashed |
| role | String | user ¦ owner ¦ admin (default: user) |
| accountStatus | String | pending_verification ¦ active ¦ banned ¦ rejected |
| profileImage | String | – |
| verificationCode / verificationCodeExpires | String / Date | OTP verification |
| resetPasswordToken / resetPasswordExpires | String / Date | Password reset |
| refreshTokens | Array | – |
| isFlagged | Boolean | Default: false |
| createdAt / updatedAt | Date | Timestamps |

Unit

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| ownerId | ObjectId | FK → User, required |
| unitType | String | apartment ¦ room ¦ studio ¦ bed (required) |
| listingType | String | rent ¦ sale (required) |
| specifications | Object | – |
| bedsPerRoom / roomsPerApartment / floorNumber | Number | – |
| address | Object | governorate, city, street, nearestUniversity |
| price | Number | Required, min: 0 |
| description | String | – |
| images | Array | – |
| status | String | pending_payment ¦ pending_approval ¦ available ¦ rented ¦ sold ¦ rejected |
| rejectionReason | String | – |
| isActive | Boolean | Soft-delete flag (default: true) |
| tenantId | ObjectId | FK → User |
| isFeatured | Boolean | Virtual computation |
| featuredUntil | Date | – |
| createdAt / updatedAt | Date | Timestamps |

Payment

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| ownerId | ObjectId | FK → User |
| unitId | ObjectId | FK → Unit |
| amount | Number | – |
| method | String | vodafone_cash ¦ instapay ¦ bank_transfer ¦ online_gateway |
| proofImage | String | – |
| transactionId | String | – |
| status | String | pending ¦ confirmed ¦ rejected (default: pending) |
| rejectionReason | String | – |
| reviewedBy | ObjectId | FK → User (admin) |
| reviewedAt | Date | – |
| createdAt / updatedAt | Date | Timestamps |

Conversation

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| unitId | ObjectId | FK → Unit |
| participants | Array | Array of User ObjectIds |
| lastMessage | ObjectId | FK → Message |
| createdAt / updatedAt | Date | Timestamps |

Message

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| conversationId | ObjectId | FK → Conversation |
| senderId | ObjectId | FK → User |
| content | String | – |
| isRead | Boolean | Default: false |
| createdAt / updatedAt | Date | Timestamps |

Notification

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| userId | ObjectId | FK → User |
| type | String | chat ¦ unit_approved ¦ unit_rejected ¦ payment_confirmed ¦ payment_rejected ¦ booking_confirmed |
| message | String | – |
| relatedEntityId | ObjectId | Dynamic reference |
| isRead | Boolean | Default: false |
| createdAt / updatedAt | Date | Timestamps |

AuditLog

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| performedBy | ObjectId | FK → User (admin) |
| action | String | approve_unit ¦ reject_unit ¦ approve_payment ¦ reject_payment ¦ ban_user ¦ unban_user ¦ flag_user ¦ status_change |
| targetId / targetType | ObjectId / String | Unit ¦ Payment ¦ User |
| reason | String | – |
| previousData | Object | – |
| createdAt / updatedAt | Date | Timestamps |

Ad

| Field | Type | Notes |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| title / image | String | – |
| targetLocation | String | home ¦ search ¦ dashboard |
| linkUrl | String | – |
| startDate / endDate | Date | – |
| isActive | Boolean | Default: true |
| createdAt / updatedAt | Date | Timestamps |

### Entity Relationships

- User → Unit ("owns", as Owner) – one owner has many units.

- User → Unit ("rents", as Tenant) – one user may rent one unit.

- User → Payment ("makes") – one user makes many payments.

- Unit → Payment ("has") – one unit has many payment attempts.

- User ↔ Conversation ("participates") – many-to-many via the participants array.

- Unit → Conversation ("is subject of") – one unit can be the subject of many conversations.

- Conversation → Message ("contains") – one conversation contains many messages.

- User → Message ("sends") – one user sends many messages.

- User → Notification ("receives") – one user receives many notifications.

- User → AuditLog ("performs", as Admin) – one admin performs many logged actions.

## Collections Detail

### 1. User

- Purpose: Central entity for authentication and profile management across all three roles.

- Fields & Data Types

  - fullName (String)

  - email (String)

  - phone (String)

  - password (String)

  - role (String)

  - accountStatus (String)

  - isFlagged (Boolean)

- Required

  - fullName

  - password

- Unique

  - email

  - phone (using sparse indexing)

- Default Values

  - role = 'user'

  - accountStatus = 'pending_verification'

  - isFlagged = false

- Indexes

  - { email: 1 }

  - { phone: 1 }

- Validation Rules: Password min length 8. Name min length 2.

- Business Rules: A pre-validation hook automatically constructs fullName from firstName, secondName, etc., if provided separately by the frontend.

### 2. Unit

- Purpose: Stores property listings, their attributes, geolocation data, and current availability status.

- Fields & Data Types

  - ownerId (ObjectId)

  - unitType (String)

  - price (Number)

  - address (Object with governorate, city)

- Required

  - ownerId

  - unitType

  - listingType

  - price

  - address.governorate

  - address.city

- Unique

  - None

- Default Values

  - status = 'pending_payment'

  - isActive = true

  - rating = 4.5

- Indexes

  - { status: 1, isActive: 1 }

  - { ownerId: 1 }

  - { 'address.governorate': 1, 'address.city': 1 }

  - { price: 1 }

- Validation Rules: price must be >= 0. rating between 1.0 and 5.0.

- Business Rules: Mongoose virtuals intercept the images array during toJSON and prepend the server URL for local files. isFeatured is computed virtually based on current date vs featuredUntil.

### 3. Payment

- Purpose: Ledger for tracking owner listing fees and admin verification workflows.

- Fields & Data Types

  - ownerId (ObjectId)

  - unitId (ObjectId)

  - amount (Number)

  - method (String)

  - status (String)

- Required

  - N/A (standard schema rules apply)

- Default Values

  - status = 'pending'

### 4. Conversation & Message

- Purpose: Power the real-time chat interface.

- Fields (Conversation)

  - unitId (ObjectId)

  - participants (Array of ObjectId)

  - lastMessage (ObjectId)

- Fields (Message)

  - conversationId (ObjectId)

  - senderId (ObjectId)

  - content (String)

  - isRead (Boolean)

- Default Values

  - isRead = false

### 5. Notification

- Purpose: Stores persistent system alerts.

- Fields & Data Types

  - userId

  - type

  - message

  - isRead

### 6. AuditLog

- Purpose: Security compliance; tracks sensitive admin actions.

- Fields & Data Types

  - performedBy

  - action

  - targetId

  - targetType

  - previousData (Mixed Object)

### 7. Ad

- Purpose: Marketing.

- Fields & Data Types

  - title

  - image

  - targetLocation

  - isActive

## Relationships Summary

### One-to-One Relationships

- Logically, a User (Tenant) has a one-to-one relationship with a Unit when they rent it (represented by tenantId on the Unit).

### One-to-Many Relationships

- User (Owner) → Units: An owner can list multiple properties.

- Unit → Payments: A single unit might have multiple payment attempts if one is rejected.

- Conversation → Messages: A chat room contains many messages.

- User → Notifications: A user receives many alerts.

### Many-to-Many Relationships

- Users ↔ Conversations: Users participate in multiple conversations, and conversations have multiple users (participants array).

## Constraints

- Enumerations (enum) are strictly enforced for role, accountStatus, unitType, listingType, and status.

## Foreign Keys

- Implemented natively via Mongoose ref properties (e.g., ref: 'User'). This allows the use of .populate() in queries.

## Cascade Behavior

- Not implemented natively. MongoDB does not support cascading deletes automatically. If a user is deleted, their units remain orphaned unless application-level middleware (Mongoose pre('remove') hooks) are explicitly programmed to handle the cascade.

## Soft Delete

- The Unit collection implements soft deletion via the isActive and isDeleted boolean flags. When a user deletes a unit, it is hidden from search queries rather than physically removed from the disk, preserving payment and chat history.

## Audit Fields

- Every schema includes { timestamps: true }, which instructs Mongoose to automatically manage createdAt and updatedAt Date fields across all documents.

## Database Normalization

- As a NoSQL database, the schema favors denormalization for read performance. For example, the Conversation model stores a lastMessage reference to quickly render chat lists without joining the Messages collection.

## Data Flow

- Creation: Data enters via REST APIs (e.g., POST /api/units).

- Validation: Mongoose schemas validate types, required fields, and enums.

- Storage: Saved to MongoDB collections.

- Retrieval: Fetched using optimized indexes (e.g., querying units by governorate and price).

- Real-time: Chat data bypasses HTTP polling, pushing directly to clients via Socket.io while asynchronously saving to MongoDB.

## Performance Considerations

- Indexes: Compound indexes on Units (status + isActive) significantly speed up the public search endpoint, ensuring non-active units are filtered instantly.

- Sparse Indexes: Used on email and phone to allow unique constraints without conflicting on null values.

## Suggested Improvements

- Message Indexing: Add an index on Message.conversationId grouped by createdAt (-1) to optimize chat history loading.

- Archiving Strategy: Implement a Cron job to archive messages older than 1 year to a cold storage collection to prevent the Messages collection from bloating.

- Transactions: Use MongoDB Transactions (Sessions) during the Payment Approval flow to ensure the Payment status and Unit status update atomically.

# UI / UX Documentation

## Design Overview

The Maeesha (LivingHub) frontend is built as a React-based Single Page Application (SPA). It utilizes a modern tech stack encompassing Vite, Tailwind CSS, and Shadcn UI (Radix UI primitives). The design language is clean, modern, and highly functional, focused on quickly connecting students with available housing while providing robust dashboard controls for owners and administrators.

## User Experience Goals

- Frictionless Discovery: Allow students to search, filter, and view properties with zero lag, using intuitive UI patterns.

- Role Clarity: Ensure that Dashboards (Student, Owner, Admin) are distinctly separated so users only see tools relevant to their role.

- Real-time Reassurance: Provide instant feedback during critical actions (e.g., chat messages, payment uploads, form submissions) using optimistic UI updates and toast notifications.

## Design Principles

- Mobile-First: Core interfaces (like property cards and chat) are designed for mobile devices first, scaling up gracefully to desktop.

- Accessibility (a11y): Powered by Radix UI, ensuring keyboard navigation, screen-reader support, and ARIA compliance.

- Consistency: Utilizing a strict Tailwind design token system for colors, spacing, and typography.

## Information Architecture

- Public Layer

  - Home Page

  - Search Page

  - About Page

- Auth Layer

  - Login

  - Register

  - Forgot Password

  - OTP Verification

- Protected Layer (Student)

  - Profile

  - Saved/Rented Units

  - Chat

  - Notifications

  - Maintenance

- Protected Layer (Owner)

  - Analytics

  - Unit Management (CRUD)

  - Income tracking

  - Chat

- Protected Layer (Admin)

  - Platform Statistics

  - Pending Approvals

  - User Management

  - Audit Logs

  - Ad Management

## Navigation Structure

- Global Navbar: Context-aware. Shows Login/Register for guests; shows Profile/Dashboard links and Notification bells for authenticated users.

- Sidebar (Dashboards): Used exclusively in the Admin and Owner environments to navigate between complex data tables and analytics views.

- Bottom Navigation (Mobile): Implemented for quick access to core features (Search, Chat, Profile) on small screens.

## User Flow

From the Home Page, the platform branches based on authentication state and, once logged in, by user role:

- Not logged in

  - Login / Register → OTP Verification → Role-Based Dashboard

- Logged in → Role-Based Dashboard

  - Student: Search Units → View Unit Details → Start Chat with Owner

  - Owner: Add New Unit → Submit Payment Proof → Wait for Admin Approval

  - Admin: Review Pending Payments → Approve/Reject → Notify Owner

## Page Explanations

### Home Page (`/`)

- Purpose: Platform landing page; marketing hook.

- Components: Hero Banner, Featured Ads, Recommended Units Grid, Footer.

- Actions: Quick search, navigate to unit details.

- Loading State: Skeleton cards for Recommended Units.

- Responsive: Hero banner stacks text over image on mobile.

### Search Page (`/search`)

- Purpose: Core discovery engine.

- Components: Filter Sidebar (desktop) / Drawer (mobile), Unit Grid, Pagination controls.

- Actions: Filter by price, type, location. Sort results.

- Validation: Min price cannot exceed max price.

- Empty State: "No units found matching your criteria" illustration.

### Authentication Pages (`/login`, `/register`)

- Purpose: User onboarding and access.

- Components: Auth Layout (split screen: illustration + form), Auth Forms.

- Validation: Client-side validation via react-hook-form (e.g., valid email regex, password strength).

- Errors: Inline red text for field errors; toast for server errors (e.g., "Invalid credentials").

### Student Dashboard (`/student/*`)

- Purpose: Manage personal rental activities.

- Components: Tabbed navigation, Rental History Table, Active Chat List.

### Owner Dashboard (`/owner/*`)

- Purpose: Property and income management.

- Components: Analytics charts (Recharts), Unit Data Tables, Status Badges (Pending, Approved).

- Actions: Edit Unit, Mark as Rented, Upload Payment Proof.

### Admin Dashboard (`/admin/*`)

- Purpose: Platform moderation.

- Components: High-level statistic cards, Actionable Data Tables (Approve/Reject buttons).

- Actions: Ban user, approve payment (triggers modal with reason field if rejecting).

### Chat Page (`/chat`)

- Purpose: Real-time communication.

- Components: Conversation Sidebar (left), Active Chat Window (right), Message Input.

- Mobile Experience: Swaps between list view and chat view (not split screen).

- Loading State: Spinner overlay when connecting to Socket.io.

## Layout Structure

- AuthLayout: Centered forms with a branded background.

- DashboardLayout: Persistent Sidebar (or hamburger menu on mobile) + Top Header + Scrollable Content Area.

- MainLayout: Standard Navbar + Content + Footer.

## Component Hierarchy

- App (Router)

  - AuthProvider (Context)

  - Routes

    - MainLayout

      - Navbar

      - SearchPage

        - FilterSidebar

        - UnitCard

      - Footer

    - DashboardLayout

      - Sidebar

      - OwnerOverview

        - StatsCard

        - IncomeChart

## Color System

Inherited from Shadcn / Tailwind config.

- Primary: Brand Blue/Indigo (used for primary buttons, active links).

- Destructive: Red (used for delete actions, rejection buttons, error states).

- Muted: Slate/Gray (used for secondary text, disabled states, borders).

- Background: White (Light Mode) / Gray-950 (Dark Mode).

## Typography

- Font Family: 'Inter' (sans-serif) for body text; 'Poppins' (implied by inline styles) for specific headers.

- Scale: Tailwind default scale (text-xs to text-4xl).

## Icons

- Utilizes Lucide React for consistent, stroke-based iconography across the platform.

## Spacing

- Adheres to the 4pt grid system via Tailwind spacing scale (p-4, m-2, gap-6).

## Responsive Design

- Mobile Experience (<768px): Sidebars convert to slide-out drawers (hamburger menu). Grids collapse to single columns. Chat view occupies the full screen.

- Desktop Experience (>768px): Utilizes CSS Grid for complex layouts (e.g., grid-cols-3 for unit listings). Sidebars are permanently visible.

## Forms

- Input Validation: Managed via react-hook-form. Forms prevent submission and highlight invalid fields instantly.

- Feedback Messages

  - Success: Green toast notification (e.g., "Unit added successfully").

  - Error: Red toast notification (e.g., "Failed to upload image").

- Loading Experience: Submit buttons disable and show a spinning Lucide icon during API requests to prevent double submissions.

## Reusable Components

Located in src/components/ui/ (Shadcn UI):

- Button: Supports variants (default, outline, ghost, destructive) and sizes.

- Input / Textarea: Standardized form controls with consistent focus rings.

- Dialog / Modal: Used for confirmations (e.g., "Are you sure you want to delete this unit?").

- Badge: Used for status indicators (e.g., Pending, Rented).

## UI State Management

- Global: AuthContext handles the user object and layout rendering logic based on role.

- Local: useState handles modal visibility, form inputs, and UI toggles.

## Design Consistency

Consistency is maintained by strictly using Shadcn UI primitives rather than writing custom CSS. All components reference the same Tailwind configuration, ensuring uniform border radii (rounded-lg), shadows (shadow-sm), and transitions.

## UX Improvements (Implemented)

- "DemoNav" floating bar for quick development navigation.

- Smooth scrolling behaviors applied to page transitions.

## Future UI Improvements

- Dark Mode: Fully implement next-themes to support system-level dark mode toggling.

- Image Optimization: Implement lazy loading for unit images in the Search grid using an IntersectionObserver.

- Chat Enhancements: Add typing indicators and online/offline status dots.